Design document

1. Project Overview

This Rovo solution is intended to generate an automated sprint summary for an individual engineer/QA.

The goal is to produce the same report that a team member would manually prepare before sprint stand-up or sprint review.

The report must combine information from multiple Jira sources:

- Active Sprint

- Previous Sprint

- Original Estimates

- Worklogs

- Sprint Membership

- Historical Status

- Changelog

- Current Assignments

The report must represent the individual user's work, not the team's backlog.

2. Desired Final Report Example

OHPF Sprint: 24 June – 7 July

Tasks planned: 8d 2h

Current Sprint Commitments:

https://hptech.atlassian.net/browse/MDA-2043

https://hptech.atlassian.net/browse/MDA-2044

https://hptech.atlassian.net/browse/MDA-2046

https://hptech.atlassian.net/browse/MDA-2047

https://hptech.atlassian.net/browse/MDA-2163

Previous Sprint Status:

Time Logged - 8d 7h 15m

Tasks Status:

https://hptech.atlassian.net/browse/MDA-1970 - Done

https://hptech.atlassian.net/browse/MDA-2017 - Done

https://hptech.atlassian.net/browse/MDA-2018 - Done

https://hptech.atlassian.net/browse/MDA-2011 - Done

https://hptech.atlassian.net/browse/MDA-2012 - Done

https://hptech.atlassian.net/browse/MDA-2087 - Done

https://hptech.atlassian.net/browse/DATA-1611 - Done (Pulled midway during sprint

)

https://hptech.atlassian.net/browse/MDA-1580 - Done (Pulled midway during sprint

)

https://hptech.atlassian.net/browse/IP-1128 - Done (Pulled midway during sprint

)

https://hptech.atlassian.net/browse/MDA-2043 - In Progress

https://hptech.atlassian.net/browse/MDA-2044 - Ready

Current Architecture

The solution currently contains one master agent and four subagents.

Master Agent

Sprint Summary Generator

Responsibility

This agent does not query Jira.

It only orchestrates the subagents.

It combines the returned outputs into one final report.

It should never calculate anything itself.

Subagent 1

Current Sprint Commitments

Purpose

Determine the user's personal sprint commitment.

It should return only the Jira issues that represent the user's remaining work for the active sprint.

Input

- User Name

- Sprint Start Date

- Sprint End Date

Output

Current Sprint Commitments

https://...

https://...

Responsibilities

- Find the active sprint

- Determine which issues belong to the user's current commitment

- Ignore completed work from previous sprints

- Ignore parent stories that remain open because of other assignees

- Include work completed during the current sprint

- Return URLs only

Subagent 2

Current Sprint Planned Effort

Purpose

Calculate the planned effort corresponding to the exact issues returned by Current Sprint Commitments.

Input

- User Name

- Sprint Start Date

- Sprint End Date

Output

Tasks planned: 8d 2h

Responsibilities

- Retrieve Original Estimate

- Convert estimates to hours

- Sum estimates

- Return one total

- Use the exact same issue set as Current Sprint Commitments

Subagent 3

Sprint Time Reporter

Purpose

Calculate the actual hours worked during the previous sprint.

Input

- User Name

- Start Date

- End Date

Output

Previous Sprint: Time Logged - 8d 7h 15m

Responsibilities

- Read Jira worklogs

- Sum worklogs

- Convert hours to days

- Return only the final total

The worklog list is used internally for validation and should not appear in the final report.

Subagent 4

Previous Sprint Achievement

Purpose

Produce the user's previous sprint outcome.

Input

- User Name

- Previous Sprint Start Date

- Previous Sprint End Date

- Previous Sprint Commitment List

Output

Done

...

Pulled midway during sprint

...

In Progress

...

Not Started

...

Responsibilities

- Compare planned vs actual

- Use historical status as of sprint end

- Determine Done

- Determine In Progress

- Determine Not Started

- Identify work pulled into the sprint after planning

- Never use today's status

Important Business Rules

The report is personal, not team-based.

If another developer keeps a story open, my completed sub-task should not appear in my current sprint commitment.

Historical reports must represent the state at the end of the previous sprint, not today's Jira state.

Worklogs determine Time Logged.

Original Estimates determine Planned Effort.

Current Sprint Commitments determine which issues Planned Effort should include.

The master agent should never calculate or modify values returned by subagents.

Current Problems

The existing implementation has several inconsistent behaviors:

- Current Sprint Commitments sometimes includes issues that belong to my previous sprint.

- Planned Effort sometimes includes estimates from parent stories or completed sub-tasks.

- Previous Sprint Achievement sometimes uses today's Jira status instead of the status at the previous sprint end date.

- Sprint Time Reporter occasionally duplicates worklogs or returns inconsistent totals.

- The master agent sometimes reformats subagent output, inserts "Subagent Response", or changes URLs into Markdown.

- Mid-sprint reporting is unreliable because issue status and sprint membership change during the sprint.

What I Need

I need a redesigned Rovo solution that produces deterministic results.

Please review the current architecture and determine:

- Whether the agent responsibilities should be redesigned.

- Whether additional subagents are required.

- Whether the current prompts contain conflicting rules.

- Whether Rovo Skills or JQL limitations require a different architecture.

- The complete set of triggers, instructions, and validation rules needed to reliably generate the expected report.