# Test Plan for VWO Login Dashboard

Author Name:
Version:
Date:
Reviewed By:
Approval Status: <Pending / Approved / Rejected>

# Index

- Objective

- Scope

- Inclusions

- Exclusions

- Test Environments

- Defect Reporting Procedure

- Test Strategy

- Test Schedule

- Test Deliverables

- Entry and Exit Criteria

- Tools

- Risks and Mitigations

- Approvals

# 1. Objective

This document outlines the test plan for the VWO Login Dashboard application. The objective is to ensure that all authentication, accessibility, integration, security, compliance, scalability, analytics, recovery, and usability functionalities work as expected for the target audience, digital marketers, product managers, UX designers, developers, enterprise teams, conversion rate optimization specialists, and data analysts.

# 2. Scope

The scope of this test plan includes:

## Features to be tested

- Email and password-based authentication

- Secure session management with configurable timeout handling

- Multi-Factor Authentication (MFA/2FA)

- Single Sign-On (SSO) integration validation

- SAML and OAuth authentication workflows

- Google and Microsoft social login integrations

- Real-time input validation

- Email format verification

- Password strength validation

- Error handling and authentication feedback validation

- Forgot password workflow

- Password recovery workflow

- Secure token generation and validation

- Remember Me functionality

- Responsive UI validation

- Mobile-optimized login experience

- Auto-focus validation for login fields

- Clickable label accessibility validation

- Loading state validation during authentication

- Screen reader compatibility validation

- Keyboard navigation validation

- High contrast mode validation

- Light and Dark Mode validation

- Brand consistency and UI design validation

- HTTPS/SSL enforcement validation

- Encrypted password storage validation

- Session token security validation

- Rate limiting validation

- Brute force attack prevention validation

- GDPR compliance validation

- Enterprise audit requirement validation

- OWASP authentication guideline validation

- CDN integration validation

- Multi-region deployment validation

- Concurrent login validation

- High availability validation

- Analytics integration validation

- Customer support integration validation

- Dashboard redirection validation after successful authentication

- Onboarding workflow validation for new users

- Returning user context preservation validation

- Error recovery flow validation

- Login success/failure tracking validation

## Types of testing

- Manual Testing

- Automated Testing

- Performance Testing

- Accessibility Testing

- Security Testing

- Compatibility Testing

- Regression Testing

- Compliance Testing

- Integration Testing

- Scalability Testing

- Reliability Testing

- Load Testing

- Recovery Testing

## Environments

Testing across different browsers, operating systems, network conditions, and device types.

## Evaluation Criteria

- Login success rate target: 95%+ successful authentication attempts

- Login page load time maintained under 2 seconds

- User satisfaction target: 90%+ satisfaction score

- 99.9% uptime validation

- Zero successful brute force attacks or unauthorized access attempts

- 100% compliance with security audit requirements

- Reduction in login-related support tickets by 20%

- Defect leakage percentage

- Test coverage percentage

- Concurrent authentication handling validation

## Team Roles and Responsibilities

- Test Lead

- Testers

- Developers

- Stakeholders

- DevOps Engineers

- Product Managers

# 3. Inclusions

## Introduction

Overview of the test plan including its purpose, scope, and goals.

## Test Objectives

- Validate secure authentication workflows.

- Validate enterprise-grade security requirements and audit standards.

- Verify SSO, OAuth, SAML, Google, and Microsoft identity integrations.

- Validate password reset and recovery workflows.

- Ensure accessibility compliance with WCAG 2.1 AA standards.

- Validate responsive and mobile-friendly login experience.

- Verify session security and token management.

- Validate performance, scalability, and high availability requirements.

- Validate recovery workflows and onboarding experiences.

- Ensure analytics and monitoring integrations function correctly.

- Validate compliance with GDPR, CCPA, and OWASP standards.

- Ensure the system performs efficiently under expected and peak load conditions.

# 4. Exclusions

List any features or components that are out of scope for this test plan.

Examples:

- Biometric authentication features

- Adaptive authentication mechanisms

- Progressive Web App (PWA) enhancements

- Experimental authentication modules

- Future AI-driven personalization capabilities

- Internal infrastructure monitoring systems not directly related to login workflows

# 5. Test Environments

## Operating Systems

Examples:

- Windows 10

- Windows 11

- macOS

- Linux

- Android

- iOS

## Browsers

Examples:

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

- Safari

## Devices

Examples:

- Desktop computers

- Laptops

- Tablets

- Smartphones

## Network Connectivity

Examples:

- Wi-Fi

- Cellular networks

- Wired connections

## Hardware/Software Requirements

Examples:

- Minimum RAM:

- Minimum Storage:

- Stable internet connection

- SSL-enabled environment access

- Latest browser versions

## Security Protocols

Examples:

- Password authentication

- Secure session tokens

- HTTPS/SSL

- SAML/OAuth

- MFA/2FA

- Encrypted password hashing

- Rate limiting protection

## Access Permissions

Roles assigned to team members such as:

- Testers

- Developers

- Stakeholders

- Administrators

- Product Owners

## Environment Details

| Environment | URL |
| --- | --- |
| QA |  |
| Staging |  |
| Production |  |

# 6. Defect Reporting Procedure

## Criteria for Identifying Defects

- Deviation from requirements

- User experience issues

- Technical errors or crashes

- Security vulnerabilities

- Accessibility violations

- Authentication failures

- Session handling inconsistencies

- Compliance violations

## Steps for Reporting Defects

- Use the designated defect template.

- Provide detailed reproduction steps.

- Attach screenshots, logs, and traces where necessary.

- Assign severity and priority.

- Notify the relevant stakeholders.

## Triage and Prioritization

### Severity Levels

- Critical

- High

- Medium

- Low

### Priority Levels

- P1

- P2

- P3

- P4

## Tracking Tools

Examples:

- JIRA

- Azure DevOps

- Bugzilla

- Trello

## Roles and Responsibilities

- Testers log defects.

- Developers fix defects.

- Test Lead reviews and prioritizes.

- Stakeholders approve closure.

## Communication Channels

Examples:

- Daily stand-ups

- Status emails

- Project dashboards

- Slack

- Microsoft Teams

## Metrics

Examples:

- Number of defects found

- Time taken to resolve defects

- Percentage of defects fixed

- Reopened defect percentage

- Defect leakage percentage

- Authentication failure trends

- Security incident metrics

# 7. Test Strategy

## Step 1: Test Scenarios and Test Cases Creation

### Techniques Used

- Equivalence Class Partitioning

- Boundary Value Analysis

- Decision Table Testing

- State Transition Testing

- Use Case Testing

### Additional Methods

- Error Guessing

- Exploratory Testing

- Risk-Based Testing

## Step 2: Testing Procedure

### Smoke Testing

To verify that critical authentication and login functionalities work before detailed testing begins.

### In-Depth Testing

Execution of detailed test cases after the build passes Smoke Testing.

### Multiple Environments

Testing simultaneously across supported browsers, operating systems, devices, and geographic regions.

### Defect Reporting

Logging defects in the tracking tool and sharing daily status updates.

### Types of Testing

- Smoke Testing

- Sanity Testing

- Regression Testing

- Retesting

- Usability Testing

- Functionality Testing

- UI Testing

- Accessibility Testing

- Security Testing

- Performance Testing

- Session Management Testing

- SSO Integration Testing

- OAuth/SAML Validation Testing

- Recovery Flow Testing

- Scalability Testing

- Load Testing

## Step 3: Best Practices

### Context Driven Testing

Testing based on enterprise authentication workflows, onboarding flows, and returning user journeys.

### Shift Left Testing

Starting testing activities early in the development lifecycle.

### Exploratory Testing

Testing beyond predefined test cases to uncover hidden authentication, usability, and integration defects.

### End-to-End Flow Testing

Simulating real user journeys through registration, authentication, onboarding, recovery, and dashboard access workflows.

# 8. Test Schedule

## Tasks and Estimated Time Duration

| Task | Duration |
| --- | --- |
| Requirement Analysis |  |
| Test Plan Creation |  |
| Test Scenario Creation |  |
| Test Case Creation |  |
| Test Execution |  |
| Regression Testing |  |
| Test Summary Report Submission |  |

## Timeline

Specify start and end dates for each task.

Examples:

- Start Date:

- End Date:

# 9. Test Deliverables

## Deliverables include

- Test Plan Document

- Test Scenarios

- Test Cases

- Requirement Traceability Matrix (RTM)

- Functional Validation Reports

- Security Validation Reports

- Accessibility Audit Reports

- Performance and Load Testing Reports

- Compliance Validation Reports

- Defect Reports

- Test Execution Reports

- Test Summary Reports

## Entry and Exit Criteria

Defined for each phase of the Software Testing Life Cycle (STLC).

# 10. Entry and Exit Criteria

## Requirement Analysis

### Entry Criteria

- Receiving Requirements Documents.

- PRD approved by stakeholders.

### Exit Criteria

- Requirements understood and clarified.

- Dependencies identified.

- Authentication and integration requirements reviewed.

## Test Execution

### Entry Criteria

- Approved Test Scenarios and Test Cases.

- Application build ready for testing.

- Test environments accessible.

- SSO and authentication integrations configured.

### Exit Criteria

- Test Case Reports completed.

- Defect Reports documented.

- Critical defects resolved.

- Security and accessibility validations completed.

- Performance targets validated.

## Test Closure

### Entry Criteria

- Test Case Reports available.

- Defect Reports available.

- Stakeholder review completed.

### Exit Criteria

- Test Summary Reports prepared and shared.

- Sign-off received from stakeholders.

- Compliance validations completed.

# 11. Tools

## List of Tools

| Category | Tool |
| --- | --- |
| Bug Tracking Tool | JIRA |
| Automation Tool | Selenium |
| Performance Tool | JMeter |
| API Testing Tool | Postman |
| Documentation Tool | Confluence |

Examples:

- JIRA

- Selenium

- JMeter

- Postman

- Confluence

# 12. Risks and Mitigations

Prefer PRD-derived operational, scalability, compliance, authentication, infrastructure, security, and performance risks whenever available.

| Risk | Mitigation |
| --- | --- |
| Brute force attacks | Rate limiting validation and security monitoring |
| Authentication failures | Comprehensive authentication and recovery testing |
| Session hijacking | Secure session token validation and audit testing |
| Traffic spikes | Scalability and load testing |
| Environment downtime | Maintain backup environments |
| Accessibility compliance failure | WCAG 2.1 AA accessibility validation |
| Security vulnerabilities | Penetration testing and OWASP validation |
| CDN or multi-region deployment failures | Infrastructure and failover testing |
| Delayed requirement clarification | Schedule stakeholder review meetings |
| Performance degradation under concurrent users | Concurrent authentication and load testing |

# 13. Approvals

## Documents for Client Approval

- Test Plan

- Test Scenarios

- Test Cases

- Test Reports

- Test Summary Reports

Approved By: ___________________________

Date: ___________________________